**Weekly Update #1**

Progress completed since the last meeting has been the System Vision Document which took me four hours to complete. In the upcoming week I will be setting up the webserver through AWS and identifying the stakeholders and use cases. Setting up the webserver, will take four to five hours and the stakeholder and use case identification will take three to four hours. If these items are finished early, I will begin to work on the website mockups. So far, nothing has changed from my project proposal but will keep updated.